# Sprint 3 — Studio Editor UAT plan

Status: ready · awaiting Step 0 (Tarry-side env-var update) Last updated: 2026-05-13 Parent docs: `dispatches-status-report.md` · `sprint-4-plus-roadmap.md` Test report (filled-in after the run): `sprint-3-uat-results.md`

The Studio Editor MVP shipped on 2026-05-13 via PR #6 + PR #7 (AI model name fix). This document is the acceptance plan that earns the technical-complete sign-off on the Sprint 3 row of the main status report. Stage A is technical and runs via curl + the production API; Stage B is editorial and only Tarry can run it.

The voice: tight. Each step is one TL;DR line + an Expected outcome. Long-form explanations live below in the Step rationale section — readers who want context jump there; readers who just want to run the test stay above.

## Step 0 — Pre-UAT (Tarry, before Stage A)

Update STUDIO_AI_MODEL env var on the tarrysingh-com-zdmb Vercel project. The model id I shipped as the v1 default (claude-opus-4-5-20250929) doesn't exist; the SDK 0.79.0's typed model list goes up to claude-opus-4-6. Caught by the production runtime log: POST /api/studio/ai/continue → 502 studio.ai.continue_error.

Action: Vercel → tarrysingh-com-zdmb → Settings → Environment Variables → either:

- Delete `STUDIO_AI_MODEL` across Dev / Preview / Prod — the new

default (claude-opus-4-6, shipped in PR #7) fires automatically; or

- Set `STUDIO_AI_MODEL = claude-opus-4-6` explicitly across Dev /

Preview / Prod.

Then trigger a redeploy (push any commit, or Vercel UI "Redeploy").

Expected: Vercel build green within ~90 s; /api/studio/ai/continue no longer returns 502.

## Stage A — Wire-level UAT (Claude, via curl)

Run in order; abort on the first failure.

| # | Step | Expected |
| --- | --- | --- |
| A1 | Confirm production carries the post-fix deploy. curl -I https://www.tarrysingh.com/studio (no auth). | HTTP/2 401, WWW-Authenticate: Basic realm="Studio" header present. |
| A2 | Auth-with-creds. curl -u "studio:<PASS>" https://www.tarrysingh.com/studio. | 200. Body contains Studio · Dispatches and Where the next plate is on the desk. |
| A3 | Drafts list — empty state. curl -u "studio:<PASS>" https://www.tarrysingh.com/api/studio/drafts. | {"ok":true,"drafts":[]} (or contains the leftover UAT draft from earlier run; that's fine, we clean up). |
| A4 | Save a UAT draft via API. POST /api/studio/save with slug=uat-sprint-3-studio, full frontmatter, ~200-word body. | {"ok":true,"slug":"uat-sprint-3-studio","savedAt":"<iso>"}. |
| A5 | Drafts list — one row. GET /api/studio/drafts. | drafts.length === 1, slug + frontmatter match. |
| A6 | AI Continue. POST /api/studio/ai/continue with beforeCursor ≈ the body so far, afterCursor="". | {"ok":true,"output":"<markdown>","thinking":"<text>","inputTokens":N,"outputTokens":N}. output is 1–3 paragraphs of studio-voice prose. thinking length > 0 (extended thinking active). |
| A7 | AI Rewrite. POST /api/studio/ai/rewrite with selection="<a sentence>" + optional instruction. | {"ok":true,"output":"<rewritten>","thinking":"<text>"}. output is the rewritten passage (not echoing original). |
| A8 | Publish — fail-closed when slug already exists. Update an existing live post slug to test conflict path. Skip if there's no easy target (we don't want to clutter main). | {"ok":false,"error":"slug_already_exists"} with HTTP 409. (Optional.) |
| A9 | Delete UAT draft. curl -X DELETE -u "studio:<PASS>" "https://www.tarrysingh.com/api/studio/save?slug=uat-sprint-3-studio". | {"ok":true,"slug":"uat-sprint-3-studio"}. |
| A10 | Drafts list — back to empty. | drafts.length === 0. |

Each step's actual outcome captured in sprint-3-uat-results.md with pass/fail + the raw response.

## Stage B — Editorial / browser UAT (Tarry, in a browser)

| # | Step | Expected |
| --- | --- | --- |
| B1 | Open https://www.tarrysingh.com/studio in a desktop browser. Log in with studio / <PASS>. | Drafts list page renders. Cream-paper backdrop, Plex Mono "Studio · Dispatches" label, Gloock display title, gold-pill "+ New Dispatch" button. |
| B2 | Click "+ New Dispatch". | Editor opens at /studio/editor. Title input focused. Slug auto-derives as you type. Category dropdown shows Essays / Notes / Studio. |
| B3 | Type a title and a 100-word body. Use markdown shortcuts (##, **, *, >). | Headings render in Gloock. Bold/italic apply. Blockquote gets a copper hairline border. Word + reading-time counters update in the sticky header. |
| B4 | Wait 5 seconds. | Save badge in header transitions: Saving… → Saved. A row appears in the Supabase studio_drafts table (verify via the Supabase dashboard, or by re-loading /studio). |
| B5 | Click "Preview". | Side-by-side preview pane appears on the right. The rendered title, excerpt, and body match the editorial CSS of /blog/<existing-post> (Gloock display, Plex Serif body, gold link underline). |
| B6 | Place the cursor at the end of the body. Click "Continue from cursor". | AI panel reports "Thinking…" then "Continue from cursor" again. 1–3 paragraphs append at the cursor in studio voice (Plex Serif, British English, one italic close style). Open the "Thinking trace" reveal — 4K-budget thinking output visible in mono. |
| B7 | Select a sentence. Type a brief instruction in the rewrite input ("tighter, drop the hedge"). Click "Rewrite selection". | Selected sentence replaced with the rewritten version. Original disappears. |
| B8 | Reload the page (Cmd-R / F5). | Editor reopens at /studio/editor/<slug>. Title, body, frontmatter all persist. Saved-at timestamp updates. |
| B9 | (Optional, real Dispatch) Write a real short Dispatch — 300–500 words. Click "Publish". Confirm the prompt. | Header banner shows ✓ Published with the live URL + commit URL. ~90 s later, visit https://www.tarrysingh.com/blog/<slug> and see the post live. The post also appears in /blog/rss.xml (once Vercel rebuilds the static feed). |
| B10 | Return to /studio. | Drafts list no longer shows the published Dispatch — Supabase row deleted by the publish handler. |

Stage B's only required steps are B1–B8. B9 is the optional "first real Dispatch" step that earns full sign-off — but it's also Tarry's call whether to do that now or use the next-scheduled Dispatch from the editorial calendar.

## Acceptance criteria

Sprint 3 closes when:

- All of Stage A passes (A1–A10).

- All of Stage B's required steps pass (B1–B8).

- The UAT results template (sprint-3-uat-results.md) is filled in with actual outcomes, regenerated to .docx, and committed.

- The main status report's Sprint 3 row in the Sign-off table moves from in progress to closed.

If any step fails: log the actual response in the results doc, file a follow-up issue, and either fix-and-retry within the sprint or defer the failure to Sprint 4 with explicit scope notes.

## Step rationale (long-form, only if you want it)

### Why Step 0 first

The Anthropic SDK 0.79.0's Model type union doesn't include claude-opus-4-5-20250929. When my code passes that to messages.create({ model: ... }), the API returns a model-not-found error, caught by the catch block in aiContinue() / aiRewrite(), surfacing as ai_call_failed to the API consumer and 502 to the client. Until the env var is corrected or cleared, every AI request fails the same way. Hence Step 0 gates the whole UAT.

### Why Stage A precedes Stage B

Stage A verifies the wire-level contract: auth gate, persistence, AI invocation, deletion. Pure machine signal — no human in the loop. If anything's broken there, Stage B will fail in the browser too, but the diagnosis is harder. Stage A catches it cheaply.

### Why Stage B has B9 as optional

Publishing a real Dispatch is the most informative test — it exercises the entire pipeline including the Octokit commit-to-main path, Vercel auto-deploy, RSS + sitemap refresh. But it's also a real publish, irreversible without a follow-up git rm commit. The editorial calendar already has the next planned Dispatch queued for 2026-05-16; B9 is best done at that natural moment rather than producing a throwaway UAT-titled post.

### Why no Stage C (mobile)

Mobile-first writing UX is deferred to Sprint 6 per the Sprint 4+ roadmap. The Sprint 3 MVP is desktop-only by design.

## After the run — test report

Once Stages A + B complete, the test report lives in sprint-3-uat-results.md (template ships alongside this plan). Fill in the actual outcome column for each step, plus any follow-up issues, and regenerate the .docx via npm run reports:uat-results:docx. The filled-in report is the artefact that earns the Sprint 3 sign-off in dispatches-status-report.md.

— the studio · run the test, file the truth.